Shopify to SYSPRO Integration

Phase 1. Core Integration Foundation

Ctrl Alt Insight Limited

1. Background

Rectella is building a new Shopify B2C website and needs a robust, reliable integration with SYSPRO.

Phase 1 is about getting the fundamentals right. The goal is a dependable flow of online orders into SYSPRO, with sensible safeguards so orders are not lost if SYSPRO is temporarily unavailable.

This phase replaces the current BPA-based interface with a purpose-built integration that is clearer, more maintainable, and designed to support later improvements.

2. Scope of Services

2.1 Shopify to SYSPRO order integration

We will implement an integration that:

- Receives confirmed B2C orders from Shopify via secure API/webhooks

- Stores orders in a staging database before submitting to SYSPRO

- Processes orders through a queue-based workflow for reliability

- Creates Sales Orders in SYSPRO using Business Objects

- Posts all website orders to the nominated web customer account (WEBS01)

- Carries across order lines, pricing, discounts, delivery charges, VAT and payment references as supplied by Shopify

- Supports cancellations prior to fulfilment (where Shopify indicates an order has been cancelled)

The staging and queue approach means confirmed Shopify orders are not lost if SYSPRO is offline temporarily.

2.2 Stock synchronisation

- Scheduled synchronisation of available stock levels from SYSPRO to Shopify

- Single nominated warehouse for Phase 1

- Shopify availability updated based on SYSPRO quantities

This is not real-time and it is not multi-warehouse allocation logic. Those can be looked at later if required.

2.3 Shipment status feedback

- Where shipment is confirmed in SYSPRO, the order status can be updated back in Shopify

- This provides basic customer visibility without introducing a full warehouse workflow in Phase 1

A warehouse dashboard or 3PL user interface is not included in this phase.

2.4 Payments

- Shopify remains responsible for taking payments

- The integration will carry payment references and values into SYSPRO alongside the Sales Order for finance visibility and reconciliation

Automated posting of payment transactions into SYSPRO Debtors or Cash Book is excluded from Phase 1.

2.5 Reliability and supportability

Phase 1 includes the plumbing that makes the integration dependable:

- Staging database to protect against order loss

- Queue-based processing to manage downtime and retries

- Error logging and clear visibility of failures

- Documentation that supports long-term maintainability

This approach removes reliance on BPA licensing for this integration.

3. Deliverables

- Agreed functional scope and data mappings

- Integration build and configuration

- Test plan, test scripts, and results

- Process documentation (order flow, stock sync, cancellation, despatch status)

- Technical documentation (interfaces, error handling, and troubleshooting notes)

- Go-live support

- Four weeks post go-live hypercare

4. Assumptions

- B2C Shopify website only

- All website orders post to a single SYSPRO customer account (WEBS01)

- Shopify controls online pricing in Phase 1

- Single nominated warehouse for stock synchronisation

- Launch set is 13 simple stocked items

- No subscription products

- Returns processing is not included in Phase 1

If any of these change, we will review impact and agree a variation before proceeding.

5. Exclusions

The following are out of scope for Phase 1:

- Multi-warehouse allocation logic

- ERP-driven promotion synchronisation into Shopify

- Automated posting of payments into SYSPRO Debtors and Cash Book

- Returns and refund workflows

- 3PL operational dashboard

- Carrier integrations beyond basic shipment status update

- Hosting provision, cloud subscription management, backups, security patching and infrastructure monitoring

6. Hosting

Hosting is excluded from this scope.

For planning purposes, we recommend a small managed cloud deployment for the integration layer. Typical cost is in the region of:

£80 to £150 per month, depending on configuration and usage.

The cloud subscription would be held directly by Rectella.

7. Timeline

Target go-live: 31 March 2026.

Stages:

- Confirmation of scope and mappings

- Build

- Testing

- User acceptance testing

- Go-live

- Four weeks hypercare

8. Commercials

Fixed price: £11,000.

Invoice issued upon successful go-live.

Changes outside the agreed scope will be chargeable at £650 per day.

9. Change control

If there are changes to requirements, warehouse model, pricing approach, payments approach, product structure or volume, we will:

- Assess impact

- Provide a written variation

- Only proceed once agreed